Confirmation Number:

Program Title:  Local Los Angeles County Program

Proposed by:

Southern California Edison

Contact Person:  	Don Arambula

Address:  		2131 Walnut Grove

Rosemead California  91770

Telephone:  		626-302-8179

Email address:  	don.arambula@sce.com

List of all other public goods charge programs proposed:

- Statewide Residential Appliance Recycling

- Statewide Single Family Energy Efficiency Rebates

- Statewide Multifamily Energy Efficiency Rebates

- Statewide Home Energy Efficiency Surveys

- Statewide CA Energy Star New Homes – Single Family, Multifamily programs

- Statewide Standard Performance Contract

- Statewide Express Efficiency

- Statewide Nonresidential Energy Audits

- Statewide Building Operator Certification

- Statewide Emerging Technologies

- Statewide Savings By Design

- Statewide Education and Training

- Statewide Codes and Standards Advocacy

- Local Small Nonresidential Hard to Reach

- Local Pump Test and Hydraulic Services

- Local Community Partnerships – Local Government Initiatives

- Local Community Partnership – 12 Cities

- Local Community Partnership - Ventura County

- Local Community Partnership - South Bay Cities Council of Governments

- Local Los Angeles County program

- Local UC/CSU program

- Bakersfield/Kern County program

- Local City of Pomona program

Los Angeles County

Internal Services Department,

Southern California Edison

and

Southern California Gas Company

Energy Efficiency Partnership Program

September 2003

|  | - Energy Efficiency Audits and Retrofits |
| --- | --- |
|  | - Retro/Continuous-Commissioning |
|  | - Multi-Family Public Housing Retrofits |
|  | - Public Agency Energy Efficiency Technology Transfer |

|  | Contact person: David Bruder Southern California Edison 2131 Walnut Grove Ave., 3rd Floor Rosemead, CA 91770 (626) 302-8222 bruderdm@sce.com |
| --- | --- |

TABLE OF CONTENTS

I.	Program Overview								1

A.	Program Concept							1

B.	Program Rationale							2

1.	This Program Will Achieve Immediate Peak Energy

and Demand Savings in County Facilities			2

2.	The County Has Unique Access to Traditionally

Underserved Ratepayers					3

3.	The Partnership Will Help Other Public Agency

Facilities Managers						4

4.	The Partnership Addresses Market Barriers		4

5.	This Program Is Innovative					6

6.	This Program Facilitates Coordination with

Programs Run by Other Entities				6

7.	The Program Addresses Equity Concerns		            6

C.	Program Objectives							7

1.	Cost-Effective Energy Savings				7

2.	More Efficient Energy Operations and Maintenance

and Better Identification of Future Retrofit

Opportunities						7

3.	A Process and Forum For Energy Efficiency

Information Exchange Among Public Agency

Energy Managers						8

II.	Program Process							            8

A.	Program Implementation					            8

1.	Coordination With Other Energy Efficiency

Programs						            8

2.	How This Program Differs From Existing

Related Programs					            8

3.	Energy Efficiency Audits and Retrofits

Implementation					            9

4.	Retro/Continuous Commissioning 	Implementation      10

5.	Multi-Family Public Housing  Retrofits

Implementation					          13

6.	Public Agency Energy Efficiency Technology

Transfer Implementation				          15

B.	Marketing Plan						          18

C.	Customer Enrollment					          19

D.	Materials							          20

E.	Payment of Incentives					          20

F.	Staff and Subcontractor Responsibilities			          20

G.	Work Plan and Timeline for Program

Implementation						          23

III.	Customer Description						          25

A.	Customer Description					          26

1.	Energy Efficiency Audits and Retrofits Component      27

2.	Retro/Continuous-Commissioning Component	          27

3.	Multi-Family Public Housing Retrofits Component       27

4.	Public Agency Energy Efficiency Technology

Transfer Component				          27

B.	Customer Eligibility						          28

1.	Energy Efficiency Audits and Retrofits Component      28

2.	Retro/Continuous-Commissioning Component	          28

3.	Multi-Family Public Housing Retrofits Component       28

4.	Public Agency Energy Efficiency Technology

Transfer Component				          28

C.	Customer Complaint Resolution				          29

D.	Geographic Area						          30

IV.	Measure and Activity Description					          30

A.	Energy Savings Assumptions				          30

1.	Energy Efficiency Audits and Retrofits Component       30

2.	Retro/Continuous-Commissioning Component	           31

3.	Multi-Family Public Housing Retrofits Component       34

Page

4.	Public Agency Energy Efficiency Technology

Transfer Component				          35

B.	Deviations in Standard Cost-Effectiveness Values	          35

C.	Rebate Amounts						          35

D.	Activities Descriptions					          35

V.	Goals									          36

VI.	Program Evaluation, Monitoring and Verification (EM&V)	          37

VII.	Qualifications							          39

A.	Primary Implementers					          39

B.	Subcontractors						          40

C.	Description of Experience					          40

VIII.	Budget								          42

| Proposal at a Glance |  |  |
| --- | --- | --- |
| Applicant: | Los Angeles County, Internal Services Department, Southern California Edison and Southern California Gas Company |  |
| Program Description: | Energy Efficiency Audits and Retrofits, Retro/Continuous-Commissioning, Multi-Family Public Housing Retrofits, Public Agency Energy Efficiency Technology Transfer |  |
| Market Segment: | Government and Residential Multi-Family |  |
| Customer Segment/Type: | Large, Medium, and Small Non-Residential Accounts, Residential Hard-to-Reach |  |
| Annual Net Energy Savings: | 8,928,633 kWh; 402,428 therms |  |
| Annual Peak Demand Savings: | 3,545 kW |  |
| Requested 2004/2005 Funding From CPUC: | SCE: $5,845,726; SoCalGas $650,000 |  |
| Benefit/Cost Tests | Total Resource Test | Participant Test |
| B/C ratio | 1.4075 | 4.3160 |
| Net Benefits | $2,340,092 | $15,918,861 |

I.	Program Overview

A.	Program Concept

The County of Los Angeles (“County”), Southern California Edison Company (“SCE”) and Southern California Gas Company (“SoCalGas”) are pleased to submit to the California Public Utilities Commission (“Commission”) this proposal for an energy efficiency partnership program for the 2004/2005 Third Party Energy Efficiency Program cycle.  The County, working through the Energy Management Division of its Internal Services Department (“LAC/ISD”), has a long history of developing and implementing energy efficiency projects, both with local utilities and independently.

The LAC/ISD – SCE – SoCalGas Partnership will continue to implement energy efficiency projects in existing County facilities, leverage the County’s existing relationships with hard-to-reach market segments, and provide leadership on an educational program for local government facilities managers. The LAC/ISD – SCE – SoCalGas Energy Efficiency Partnership program consists of the following program elements:

LAC ISD-SCE-SoCalGas Energy Efficiency Partnership Program Elements

| Program Element | Target Market(s) | Type of Program | 2004/2005 Budget | Cost-Benefit Ratio |
| --- | --- | --- | --- | --- |
| Energy Efficiency Audits and Retrofits | County facilities taking service under medium to small account tariffs, some large accounts | Hardware | SCE - $ 2.2 million | 1.57 |
| Retro/Continuous- Commissioning | County facilities taking service under large customer time-of-use tariffs | Hardware | SCE - $2.47 million SCG - $650,000 | 1.65 |
| Multi-Family Public Housing Retrofits | Public housing facilities | Hardware | SCE - $800,000 | .683 |
| Public Agency Energy Efficiency Technology Transfer | Local government energy/facility managers | Hardware & Information/ Training | SCE -$375,726 | 1.02 |
| TOTAL |  |  | $6,495,726 | 1.40 |

B.	Program Rationale

1.	This Program Will Achieve Immediate Peak Energy and Demand Savings In County Facilities

The County’s facilities are located in both SCE’s service territory and the service territory of the Los Angeles Department of Water and Power (“LADWP”).  The County is SCE’s second largest customer.  LAC/ISD administers energy efficiency programs on behalf of 38 County departments (LAC/ISD’s customers) that serve the community of Los Angeles, including the Sheriff’s, Health, Probation, and Social Services departments.  The County has nearly 3,250 accounts in SCE service territory and 480 accounts in the SoCalGas service territory.

Since 1995, LAC/ISD has invested more than $40 million to implement energy projects throughout the County’s facility base. To date, including the 2002/2003 CPUC program activities, the LAC/ISD has reduced consumption by approximately 500 million kwh (96.6 million kWh annually) and reduced demand by about 28,578 kW.

LAC/ISD is currently completing the 2002/2003 energy efficiency program funded by the CPUC.  Through this program, LAC/ISD has successfully utilized $3.3 million in energy efficiency funds by completing energy retrofit projects in its customer facilities.  The program will exceed its original projected annual energy savings of 6,008,189 kWh by 1,159,027 kWh without any increase in program costs through effective innovation, marketing and management of the program.  The concept for the 2004/2005 audit and retrofit program component is to continue the successful implementation of energy efficiency measures in LAC’s broad customer base, with more emphasis placed on smaller customers that provide essential services to the public at large, such as libraries and fire stations.

Even with the past successes the County has achieved to date, large potential remains.  Working in partnership with SCE and SoCalGas, the County will be able to build on its past successes, and will achieve immediate long-term peak demand and energy savings through implementation of energy efficiency retrofits.

The County and SCE and SoCalGas also will begin a retro/continuous-commissioning (“RCx”) program, targeting larger County facilities and focusing on hardware and operational improvements to HVAC systems.  This effort represents a somewhat new technology approach and is leveraged by the fact that the County and SCE both employ state-of-the-art energy management information systems.  This proposal will initiate a larger, County-wide RCx program, and will achieve both immediate and long-term energy and demand savings through better operation and maintenance of County-owned facilities.

The County manages 61 public housing facilities in the Los Angeles metropolitan area on behalf of the U.S. Department of Housing and Urban Development (“HUD”).  Most of these facilities are in SCE territory.  There are about 3,600 units. The residents of these units are generally low-income qualified, according to various Federal, State, County or utility criteria.  While some energy efficiency work has been performed in common areas and a few individual units are under other funding sources, significant opportunity exists to realize further energy efficiency savings, particularly in individual apartment units, thereby providing these County residents with lower electricity bills.  This program will initially be carried out in the three largest facilities, and could be expanded to others as part of an ongoing energy efficiency partnership, in 2005 and beyond.

In the Public Agency Energy Efficiency Technology Transfer component, LAC/ISD will coordinate energy efficiency projects for sister agencies on a pilot basis.  While specific energy savings targets are still being developed, a preliminary list of projects provided by several agencies, including the Los Angeles Unified School District, indicates $10 million worth of viable energy efficiency retrofit projects that await funding and are ready to implement.

###### 2.	The County Has Unique Access to Traditionally Underserved Ratepayers

LAC/ISD and SCE have developed a component of the partnership that will allow the County to expand its energy efficiency services to ratepayers typically underserved by energy efficiency programs.  The Multi-Family Public Housing Retrofit element of the program will provide retrofits in common areas, replace lighting and appliances in individual units, and install real-time electric metering read-outs in some individual units.  Having the County implement this program solves one of the classic problems in implementing energy efficiency measures in rental housing: the split incentives that landlords and tenants have when it comes to installing energy efficient technologies and appliances.

This program also allows SCE and SoCalGas to leverage their existing low-income programs.  Many of the residents of county-owned public housing are eligible for the California Alternate Rates for Energy (“CARE”) and/or services offered through SCE’s Low Income Energy Efficiency (“LIEE”) program and/or and Southern California Gas Company’s Direct Assistance Program (“DAP”).  This program will ensure that information about applicable low- income programs is provided and that eligible customers are aware of how to take advantage of those programs.  This public goods charge-funded program will supplement low-income program services as applicable, but will not duplicate or offer incentives for the same measures.

It is worth noting here that another proposal targeting hard-to-reach small businesses in partnership with the Los Angeles County Office of Small Business (OSB) is being separately submitted by SCE under its Community Partnership proposal.  LAC/ISD and SCE agreed that that proposal, while leveraging County resources with SCE programs, was better suited to be part of a separate SCE program proposal.

###### 3.	This Partnership Will Help Other Public Agency Facilities Managers

This partnership proposal includes an information and technical assistance program targeted at public agency facilities managers.  This program, the Public Agency Energy Efficiency Technology Transfer Program, is developed out of LAC/ISD’s experiences meeting with facilities managers of other municipal entities.

LAC/ISD proposes, in partnership with SCE and SoCalGas, to establish a technology transfer program that will allow local government energy managers across the state to become better educated about energy efficiency, and to network with other government energy managers.  This program also will have SCE and LAC/ISD coordinate, on a pilot basis, energy efficiency projects for neighboring public agencies, and will study the feasibility of institutionalizing this arrangement on a permanent basis.  This will allow smaller and/or less sophisticated (in terms of energy management) public agencies access to qualified, experienced energy managers who have established programs for realizing energy efficiency savings in a public sector environment.  Throughout this effort, LAC/ISD and SCE will work in partnership to ensure each entity’s expertise and experience benefits program participants.

4.	This Partnership Addresses Market Barriers

Completing energy retrofit projects within a public entity can be challenging due to the details that must be addressed in order to complete the project. The LAC/ISD – SCE – SoCal Gas partnership program will continue to address several of the existing market barriers that have hindered the consistent implementation of energy efficiency projects in the County.  These include lack of financing for energy efficiency improvements, project complexity, and lack of credible information.

#### Lack of General Fund Financing

The essential barrier to completing energy retrofit projects within the County is the lack of available funding.  No County funding has been provided for energy projects since fiscal year 2001/2002.  It is unlikely that the County’s 2004/2005 budget will provide funding for energy projects. County hospitals are threatened with closure, clinics have already been closed, and doctors and other staff have been laid off.  Critical services in the District Attorney’s Office, the Sheriff, Public and Social Services, Probation, Children and Family Services, and the Courts have been cut.  Energy efficiency savings will allow County funds to be redirected to these agencies, which provide essential services.

#### Unavailability of Previous Capital Lease Program

A capital lease program was used to fund 75% of the County’s past retrofit projects.  Program requirements for committing County property as collateral and the County’s debt ceiling limit have made this program unattractive and it has not been available for several years.

#### Limits on Third Party Financing

LAC/ISD continues to investigate third party financing and low interest financing programs from all available sources, including the California Energy Commission (“CEC”).  The County has not qualified to contract with any of these programs because of legal barriers in the contract language, according to County Counsel.  These barriers include issues such as requirements for security or collateral, the constitutional debt limit, and accounting requirements that restrict energy savings being used to repay the financing.  LAC/ISD’s research has uncovered that these challenges are common among many local governments.  Our understanding is that the CEC low interest loan program, exclusively for governments, has never been fully subscribed because of these issues.

The County had coordinated with the California Power Authority’s PULSE Program for funding projects through their operating lease finance program.  The County had submitted an initial application and was auditing facilities when the program was suspended.

#### Utility Rebates Are Not Adequate

Rebates offered by SCE and SoCalGas  do not offer adequate assistance for developing County energy efficiency projects in today’s budget environment, because initial capital is still required to approve and implement the projects.  LAC/ISD and SCE/SoCalGas are proposing this program because the existing programs do not offer adequate funding for the County to take advantage of savings opportunities.  But the County does not rely solely on incentive programs for energy efficiency investments; the County has invested $2.5 million of its own monies to purchase and install the Enterprise Energy Management Information System (“EEMIS”) as a long-term tool to help identify, propose, and monitor future energy savings projects.  In addition, LAC/ISD will contribute in-kind labor of almost $1 million dollars for ISD project management and program implementation staff who will be working on this program.

#### Project Complexity

The County departments served by LAC/ISD, especially the small, non-residential facilities, do not have the time, money, personnel, or expertise necessary to complete these complex tasks and develop potential projects.  This leaves the County with inefficient facilities in a period of high utility costs. LAC/ISD helps customers overcome this barrier by having the expertise and the resources available to implement these complex projects on their behalf. This partnership proposal overcomes these obstacles by supplying LAC/ISD with the necessary resources to facilitate the implementation of needed energy efficiency measures.

5.	This Program Is Innovative

As mentioned earlier, in 2001, the County implemented a state-of-the-art software system to collect and manipulate real time utility and building sub-meter data for analysis, called the EEMIS.  Extension of EEMIS to additional County facilities under this program will provide tremendous benefits in identifying projects and monitoring energy savings results.  We anticipate incorporating EEMIS into the standard project EM&V process under this proposal.  In addition, EEMIS allows an unlimited number of County personnel access to energy information and is the centerpiece of an education and training outreach effort to facility administrators and managers.  LAC/ISD proposes to uses EEMIS to serve as the cornerstone of our customer departments’ involvement in energy management.  The proposed program provides individual departments the opportunity to participate in energy efficiency projects and the means to continue energy saving measures to a much greater degree than anytime before.

- 6.	This Program Facilitates Coordination with Programs Run by Other Entities

LAC/ISD has been and continues to be committed to comprehensive energy efficiency for the County.  LAC/ISD has received the Environmental Protection Agency’s Energy Star Building Labels for five retrofitted courthouses and is applying for further certifications in other buildings.  LAD/ISD is a partner with the Department of Energy’s ENERGY STAR program.

This partnership ensures that none of the efforts undertaken in this program will duplicate the activities in any of SCE’s or SoCalGas’ statewide or local energy efficiency programs.  LAC/ISD will not apply for incentives under SCE’s other programs for the projects funded through the partnership program.

This program is consistent with the State of California Energy Action Plan (adopted by the Commission in May 2003).  Specifically, the Energy Action Plan provides a goal of increasing local government conservation and energy efficiency programs.  This partnership program is also consistent with the Commission goal stated in D.03-08-067 of encouraging utility-local government partnerships.

7.	The Program Addresses Equity Concerns

The LAC/ISD – SCE – SoCalGas energy efficiency partnership will provide energy efficiency services to customer groups that historically have not received access to these programs.  The Energy Efficiency Audits and Retrofit component will focus on smaller County facilities that provide essential services to the public, like libraries, fire stations, and recreation centers.  These facilities offer services to all residents of the County, including hard-to-reach residential customers.  It is sound public policy to use public goods charge funds to retrofit facilities that serve the public-at-large.

The Multi-Family Public Housing Retrofit component will focus on low-income customers, providing them with more energy efficient appliances and lighting, as well as real-time information about energy usage and costs.  A key advantage of this component is the active participation of the landlord, the Los Angeles County Housing Authority.

Finally, the Public Agency Energy Efficiency Technology Transfer component will provide energy management education and information to public agency energy managers, many of whom are unfamiliar with energy issues and markets.  These public servants, in turn, will be better able to assist their agencies in using resources more efficiently (always important, but even more so in a time of budget shortfalls), and contribute to overall and peak demand energy savings.  While the Commission has not identified the government sector as “hard-to-reach,” there is non-quantifiable value in ensuring that public agencies can lead their constituents by example and help the state reduce energy demand.

C.	Program Objectives

The LAC/ISD – SCE – SoCalGas partnership program has the following objectives:

1.	Cost-Effective Energy Savings

This partnership program will result in annual energy and demand savings as shown in the table below:

Summary of Program Energy Savings

| Program Element | kWh Savings | kW Savings | Therm Savings |
| --- | --- | --- | --- |
| Energy Efficiency Audits and Retrofits | 3,558,215 | 934 | N/A |
| Retro/Continuous- Commissioning | 4,518,518 | 2,333 | 402,428 |
| Multi-Family Public Housing EE Retrofits | 851,900 | 278 | N/A |
| Public Agency Energy Efficiency Technology Transfer Pilot Projects | 858,151 (these figures are included in Element 1 and are therefore not included in the total) | 278 (these figures are included in Element 1 and are therefore not included in the total) | N/A |
| TOTAL | 8,928,633 | 3545 | 402,428 |

2.	More Efficient Energy Operations and Maintenance and Better Identification of Future Retrofit Opportunities

A major goal of the program is to institute an aggressive, long-term retro/continuous-commissioning (“RCx”) program that will maximize the County’s ability to operate energy efficient facilities.  This program will provide on-the-job training to County facility managers on how to operate and maintain buildings to use energy more efficiently.  As LAC/ISD, SCE and SoCalGas perform retrofits and retro/continuous-commissioning activities, they will train building facility managers on how to use new equipment most efficiently (as occurs in ongoing programs).  Building managers will become proficient in identification and correction of system operating, control, and maintenance problems.  The results will include a healthy, comfortable, and productive working environment for occupants; more efficient operation of energy-using equipment; energy cost savings that pay back investment; reducing maintenance costs; and complete and accurate building documentation.  As described above, as projects are performed, those buildings will be connected to the EEMIS, and building managers will be trained on how to access and use EEMIS data.  LAC/ISD staff will work with customers on an ongoing basis to make sure they are accessing EEMIS data and using it to streamline energy operations

The Multi-Family Public Housing Retrofit Component of this program includes the installation of 600 devices that provide real-time usage data inside apartments that are individually metered.  Out of the 1,500 individual apartments at the three housing projects that will be the subject of this component of the LAC/ISD – SCE – SoCalGas partnership, 1,000 are individually metered.  The installation of these real-time usage devices presents the County, the landlord for these units, with an opportunity to help educate tenants about energy use and associated costs.  The device allows tenants to establish an energy budget that is computer monitored and controlled. If the budget is in jeopardy of being exceeded, the tenants are informed.  This program can validate the results from past studies that claim that energy savings of 15% and more occur when people have information that allows them to make informed decisions on how and when to use power.

3.	A Process and Forum For Energy Efficiency Information Exchange Among Public Agency Energy Managers and Hard to Reach Markets

This program will provide information on energy management best practices to other public agency staff through the Public Agency Energy Efficiency Technology Transfer component.  The goal will be to educate local government energy managers participating in this program to: develop and implement energy efficiency projects; optimize operations of their energy consuming facilities and equipment; assess and quantify energy savings opportunities; identify best energy management practices and resources; identify advantageous coalitions and/or partnerships; share experiences, successes, challenges; understand industry issues; and minimize their energy-related costs.  This program will also fund a study to determine how these goals can be accomplished and implemented on a more permanent, long-term basis.

# II.	Program Process

A.	Program Implementation

1.  	Coordination With Other Energy Efficiency Programs

SCE and the Gas Company will ensure that no “double dipping” with existing utility programs occurs.  Program staff from each IOU will be responsible for ensuring that the proper coordination occurs.  LAC/ISD and the utilities will also prevent overlapping of measures with other government programs.

2.  	How This Program Differs From Existing Related Programs

This program is unique; there are no other programs that offer the level of financial assistance, the comprehensiveness, or the forward looking nature of the LAC/ISD–SCE–SoCalGas Energy Efficiency Partnership Program.

3.	Energy Efficiency Audits and Retrofits Implementation

In the 2004/2005 retrofit portion of our program, we propose to continue our existing, successful, retrofit program; however, this program will focus most of its efforts on smaller customers with a customized program to implement energy efficiency strategies.  The two strategies include demand side management and energy efficiency programs.  These cost-effective measures include lighting and lighting controls retrofits, time clocks, chiller upgrades, water heater and boiler upgrades, and boiler controls upgrades.

This program will operate in the same manner as LAC/ISD’s current 2002/2003 program.  The table below describes the major activities LAC/ISD and SCE will conduct and oversee to implement the proposed retrofit program.

| Key Activity | Description |
| --- | --- |
| 1. Conduct project startup activities | Upon program approval and agreement with the CPUC, LAC/ISD and SCE will develop and submit the Program Implementation Plan and the Monitoring and Verification Plan that will serve as ongoing guides throughout the project. |
| 2. Begin ongoing marketing and outreach activities | LAC/ISD and SCE will begin a multifaceted approach to communicate the goals and benefits of the program to our customers, including personal contact, articles in the County digest and the County’s energy web site, countywide e-mail communications, and training sessions on the EEMIS. |
| 3. Perform audits | LAC/ISD will provide assessment (audits) of potential energy conservation measures for each site through coordination with customers. |
| 4. Identify priorities | LAC/ISD will analyze the data collected during the audits and identify the specific facilities in which to implement energy efficiency measures under this program. |
| 5. Gain customer agreement | LAC/ISD will work with the customers to identify the measures that meet the cost-effectiveness criteria and provide project incentives based upon chosen measures. |
| 6. Select providers | LAC/ISD will oversee the selection of Energy Service Companies (“ESCOs”) that will be responsible for installing the energy efficiency measures. Each project will be competitively bid from a pre-qualified pool of ESCOs. |
| 7. Implement measures and conduct measurement and verification activities | The ESCOs will be responsible for the design, equipment purchase, and installation of the systems. SCE will contract with a service provider to perform the necessary measurements to establish baseline (pre-implementation) performance and verify the savings resulting from the measures, in accordance with CPUC requirements. |
| 8. Provide ongoing guidance and support | LAC/ISD and SCE will provide administrative and project management services throughout the process, relieving department personnel of the monitoring, coordination, and supervisory burdens typically associated with implementation of the targeted energy efficiency measures. During the equipment installation process, these services include the day-to-day monitoring of the progress of the work to assure that the installation is on schedule and within the approved project budget and approved design. |

# The strategy for the retrofit program is for LAC/ISD to continue to provide energy management and program management services to its customers to complete energy retrofit projects.  LAC/ISD is not requesting funding for the resources and services it will provide.  This represents the County’s contribution to funding the CPUC provides this program.

4.	Retro/Continuous-Commissioning Implementation

This section describes the overall approach that will be used to implement the retro/continuous-commissioning program, enroll participants, conduct outreach activities, and purchase and install the equipment specified for the program component measures.  The County’s unique advantages in knowing facilities, working with facility managers in the past, and utilizing EEMIS are particularly valuable here.

| Key Activity | Description |
| --- | --- |
| 1. Develop Draft RCx Plan | SCE, SoCalGas, and LAC/ISD will determine scope of work, roles and responsibilities, schedule, budget, and project organization. |
| 2. Develop site specific assessment tools and checklists | LAC/ISD will investigate facilities, determine equipment and systems, develop facility prioritization procedures. LAC/ISD’s EEMIS will be heavily utilized in this phase. |
| 3. Market program, enroll customers | LAC/ISD will meet with and educate County facility managers and administrators about program scope, goals, their participation and follow-up. |
| 3. Hire contractors, determine roles | SCE and SoCalGas will solicit bids and select RCx technical resource, implementer, and EM&V contractor. |
| 4. Hold building scoping meetings, site investigations, staff interviews | LAC/ISD and technical resources/contractor will analyze the data collected during the investigations and identify the specific facilities in which to implement energy efficiency measures under this program. |
| 5. Install monitoring systems for initial diagnostic monitoring. | LAC/ISD and contractors will work with the customers to record initial operating data. Much of this step will utilize EEMIS where it is already installed to provide historical operating data. |
| 6. Analyze data and develop recommendations | LAC/ISD and contractors will review data, determine recommended improvements, and determine feasibility. |
| 7. Implement improvements | RCx contractor will implement improvements. |
| 8. Second round of diagnostic monitoring | LAC/ISD and contractors will work with the customers to record further operating data. Much of this step will utilize EEMIS where it is already installed to provide historical operating data. |
| 9. Make final improvements | RCx contractor will implement final improvements as needed. |
| 10. Train building staff | LAC/ISD will provide training to facility management staff on implemented measures and recommended follow-up activities. |
| 11. Project close out, submit final report | RCx contractor will record improvements, recommendations and project annual and long term savings. Follow-up activities and recommendations will incorporate LAC/ISD’s long-term ability to monitor performance via EEMIS. |

Key aspects of this program component that will ensure its success include the following items:

County Knowledge of Facilities - The County maintains a centralized database of facilities encompassing over 2,300 buildings containing data such as area, type of occupancy, utility providers, tariff structure, periodic energy consumption, energy cost, energy efficiency retrofit status, etc. LAC/ISD plans to utilize our internal staff to analyze the available building data on the basis of air-conditioned floor area, energy utilization index, status of equipment, accessibility to floor plans, control drawings, O&M manuals, Project Manager logs and other documents to categorize and prioritize the most promising candidates for retro/continuous-commissioning.

A summary of candidate County facilities is shown in the following table.  This table indicates the gross RCx cost and savings potential of County facilities in SCE territory for which valid square footage and annual electricity consumption information is known and indicates the viability of a long term RCx program for the County.

| County of Los Angeles Retrocommissioning Building Stock in Southern California Edison Territory RCx Cost $/SF; Payback Years; kWh/SF Savings; kBtu/SF Savings; kWh/kW. Factors >>>; $0.546; 2.772; 1.222; 5.932; 1950. Building Criteria; No. of Facilities; GSF; ELEC; RCx Cost; RCx $ Savings; RCx kWh Savings; RCx kBtu Gas Savings; Demand Savings. GSF >25000; 209; 23,460,996; $ 12,809,704; $ 4,621,105; 28,669,337; 139,170,628; 14,702. GSF >50000; 114; 20,187,301; $ 11,022,266; $ 3,976,287; 24,668,882; 119,751,070; 12,651. GSF >100000; 60; 16,521,886; $ 9,020,950; $ 3,254,311; 20,189,745; 98,007,828; 10,354. (a) RCx cost and savings factors are based on Northwest Alliance study cited by ACEEE Report A035, June 2003. |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

The following table indicates a sampling of EUI’s for 23 County facilities over 50,000 square feet.  This table confirms that many County facilities operate in the Medium and High energy use range as defined by the Energy Information Administration’s Report “Commercial Building Energy Consumption and Expenditures,” 1995.  Portions of Table 7 from that report are shown on the next page as well and indicate the Low, Medium, and High consumption figures for facility types representative of the County’s. All of this information, in addition to helping us assess RCx costs and impacts, indicates that the County’s facilities are strong candidates for a long-term RCx program.

| RCx Building Estimates | Building Characteristics |  |  |  |  | Energy Use Indices |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Building Sq.Ft. | Annual kWh | Annual Electricity Bills | Annual c/kWh | Max kW | EUI, kWh/ sq.ft. | EUI, kBtu/ sq.ft. |
| 23 Building Sum | 3,322,822 | 70,000,081 | $9,939,633 | n/a | 14,871 | 20.6 | 233.6 |
| 23 Building Average | 144,471 | 3,043,482 | $432,158 | 0.14 | 647 | 20.6 | 233.6 |
| Building Maximum | 329,607 | 9,712,398 | $1,360,934 | 0.16 | 2,227 | 29.5 | 333.7 |
| Building Minimum | 51,000 | 1,129,648 | $159,930 | 0.13 | 235 | 15.9 | 180.6 |
| Standard Deviation | 82,140 | 2,215,395 | $303,586 | 0.01 | 454 | 4.6 | 51.6 |

| Commercial Building Type Energy Use Indices (EUI) | # of Buildings in Sample | Annual total energy consumption (kBtu/sq.ft.) - EUI |  |  |
| --- | --- | --- | --- | --- |
|  |  | Low | Medium | High |
| Office | 1383 | 79 | 135 | 228 |
| Mercantile/Service | 1206 | 56 | 106 | 198 |
| Health Care (inpatient) | 126 | 109 | 164 | 364 |
| Public Order and Safety | 83 | 93 | 145 | 225 |
| Health Care (outpatient) | 63 | 80 | 144 | 236 |

Source:  Table 7.  Distribution of annual total energy use intensities (EUI’s) for commercial buildings.  Energy Information Administration (EIA0, Commercial Buildings Energy Consumption and Expenditures, DOE/EIA-0318(92) (Washington, D.C. EIA, 1995)

Management support and commitment – LAC’s management has fully supported and endorsed the entire energy management program; customer facility managers are also fully supportive of energy program efforts.

Available building staff – Facility managers and maintenance personnel are available for all phases of this retro/continuous-commissioning proposal.  LAC/ISD is providing available personnel, their knowledge of building operations and problems, drawings, equipment records, and access to equipment with no request for funding.

High energy-use buildings – the County operates over 2,500 different buildings ranging in size, energy intensity, use, load profile, climate zone, and age.  The table showing EUI’s in a sampling of 23 County facilities and the large, diverse base provide a large savings potential for this RCx proposal.

Existing energy management control systems – all large County buildings have existing energy management control systems and over 70 facilities utilize a common, centrally managed Teletrol building HVAC control system.  All of those Teletrol buildings are also incorporated into EEMIS, which allows for flexible and robust data storage and retrieval, report development, and analytic capabilities.

Cooperative building tenants – the County’s tenants, i.e., LAC/ISD’s customers, are fully supportive of ongoing energy management programs; most of those that will be participating in the retro/continuous-commissioning component have experienced lighting and lighting control retrofits, EEMIS metering installation, and are appreciative of those efforts.  In addition, LAC/ISD has a fully developed customer training/awareness and notification process in place for all energy projects.

5.	Multi Family Public Housing Energy Efficiency Retrofit Implementation

The program will provide retrofits in common areas, lighting and appliance replacement in apartment units, and installation of time-of-use meters in individually metered apartment units.  This element of the program will also include education of facility managers.  Many of the residents of these county-owned public housing units are eligible for the California Alternate Rates for Energy (“CARE”) and/or services offered through SCE’s Low Income Energy Efficiency (“LIEE”) program and/or and Southern California Gas Company’s Direct Assistance Program (“DAP”).  This program will coordinate with these existing utility administered low-income programs by ensuring that information about low-income programs is provided and that eligible customers are aware of how to take advantage of those programs, and will supplement low income program services as applicable, but will not duplicate or offer incentives for the same measures.

The key players in implementing the 	LAC/ISD – SCE Partnership Public Housing Program will be LAC/ISD, the LAC Public Housing Authority (“LACHA”), SCE, and subcontractors jointly selected by LAC/ISD and SCE.  The primary target facilities for this program are the County’s three largest units:

| #### Site | #### Date Built | #### Total Units |
| --- | --- | --- |
| Carmelitos | 1939, 1986 | 711 |
| Harbor Hills | 1985 | 296 |
| Nueva Maravilla | 1941 | 500 |

Other facilities may be involved in the program, depending on the potential measures identified at these three facilities during the detailed audits.  The key implementation steps for the common area retrofits and the appliance replacements will occur simultaneously.  After success has been established in those program elements, the real-time usage device installation component will be undertaken.

common area and tenant retrofits

| Key Activity | Description |
| --- | --- |
| Conduct project startup activities | Upon program approval and agreement with the CPUC, LAC/ISD and SCE will develop and submit the Program Implementation Plan and the Monitoring and Verification Plan that will serve as ongoing guides throughout the projects. |
| Begin ongoing marketing and outreach activities at the selected facilities | LAC/ISD, LACHA and SCE will begin a multifaceted approach to communicate the goals and benefits of the program to our customers, including personal contact meetings with LA Housing Authority facility managers at the selected sites, door hangers, posters and mailers at the residential units, and on-site meetings with groups of tenants. |
| Review audits and work with managers and tenants to identify priorities | LAC/ISD, LACHA and SCE will review the recent facility audits of potential energy conservation measures for each site, in coordination with facility managers and tenants. |
| Select measures to implement, and gain customer agreement | LAC/ISD, LACHA and SCE will work with the tenants and facility managers to identify the measures that meet the cost-effectiveness criteria and provide project incentives based upon chosen measures. |
| Select providers | LAC/ISD or SCE will oversee the selection of Energy Service Companies (“ESCOs”) that will be responsible for installing the energy efficiency measures. Each project will be competitively bid from a pre-qualified pool of ESCOs. |
| Implement measures | The ESCOs will be responsible for the design, equipment purchase, and installation of the devices and systems. Scheduling will involve the cooperation of facility managers and tenants. |

6.	Public Agency Energy Efficiency Technology Transfer Implementation

This program component is comprised of three elements:

1.  Energy management workshops for public agency facilities managers;

2.  Implementation by LAC/ISD of energy efficiency projects for nearby public agencies that lack the resources to carry out such projects; and

3.  A study of the long-term feasibility of making such an operating arrangement permanent.

The first component is a series of semi-annual, day-long workshops for public agency facilities managers.  In addition to educating public agency facilities managers about energy issues, this program will provide an opportunity for reviewing energy efficiency projects implemented by other government entities and for SCE and the Gas Company to educate participants about the resources available at utility energy education centers. Staff of the Southern California Association of Governments, and the Local Government Commission support this program component, and have offered to provide assistance, particularly in identifying potential participants and publicizing the workshops.  The workshops will be designed by LAC/ISD with input and assistance from SCE and SoCalGas.

LAC/ISD has met with and discussed the concept of this proposal to various local government and public agencies.  A summary of those discussions is indicated below:

| Entity | Activity and Support Level |
| --- | --- |
| The following California Counties: Alpine, Kern, Monterey, Nevada, Sacramento, San Luis Obispo, Santa Clara, Sonoma, Tulare, Ventura. | Via correspondence, these Counties support the proposal and would participate. Additional Counties have expressed support at meetings of the CA State General Services Academy. |
| The Southern CA Cities Joint Powers Consortium representing the following cities: Carson, Culver City, El Segundo, Gardena, Hawthorne, Inglewood, Lawndale, Lomita, Redondo Beach, West Hollywood. | LAC/ISD has presented this concept at their meetings and the Board President has expressed support. |
| The Los Angeles County Office of Education representing all K-12 school districts and Community Colleges in the County | LAC/ISD has presented this proposal to The Office of Education and 34 representatives of these schools. Many schools support the concept, would participate, and have submitted potential projects totaling over $10 million for the pilot portion of the proposal. |

The second component will be SCE and LAC/ISD coordinating retrofit projects for nearby, sister public agencies.  Many public agencies lack the resources or expertise to develop energy efficiency programs.  This program will assist these agencies towards that goal.  In particular, LAC/ISD and SCE will coordinate a large backlog ($10 million) of basic energy efficiency projects that have been provided to LAC/ISD by the County Office of Education.  LAC/ISD or SCE will enter into a memorandum of understanding with these local agencies and will develop specific coordination activities.  The implementation of this aspect of the project – audit followed by retrofit work – will be very similar in implementation to the retrofit activities that LAC/ISD undertakes for County facilities.

The third component will be for LAC/ISD and its partners to study whether and how to make this technical assistance program between public agencies permanent. Governments and public agencies all have some degree of in-house, energy management expertise.  Because the sizes of these customers vary dramatically (from Los Angeles County and the State of California at one end to small cities and counties at the other end), the size and depth of knowledge of these resources are as varied.  Additionally, energy management expertise may reside under the jurisdiction of several different internal organizations (finance, facilities management, or general services administration). LAC/ISD will conduct a feasibility study of making permanent this type of inter-agency technical assistance.  Potential benefits from this assistance program to the other local agency include:

- Lower electricity and gas costs

- More efficient operation of facilities, systems, and equipment

- Greater implementation of energy savings projects

- Better information about consumption and expenditures

- More information about project funding and implementation

- Better assessment of energy management needs

- Long term resource planning

- Identification of strategic alliances and partnerships

- Understanding the impacts of energy on local government issues

- Determining the optimal “size” of energy organizations based on differing numbers, sizes, scope of facilities

- Investigating if economy-of-scale benefits exist if larger organizations were to provide similar services for smaller organizations

- Understanding if common interests and research done by large organizations provide benefits to small organizations

- Exploring solutions to problems unique to government and public agencies, such as:

  - 3rd Party financing restrictions (discussed earlier)

  - Government charter restrictions on contracting and other business arrangements

  - Project restrictions due to Board approval processes and procurement policies

  - Budget, finance, and administration procedure hindrances

  - Organizational restrictions  (discussed above)

Specific implementation activities that will be conducted under the Public Agency Energy Efficiency Technology Transfer component are outlined below.

| Key Activity | Description |
| --- | --- |
| 1. Semi-annual Workshops | On semi-annual basis, plan workshops for public agency energy managers. LAC/ISD will report back to the CPUC basic information about information exchanged, number of attendees, and over time, number of energy efficiency projects undertaken as a result of information gained through these workshops. |
| 2. Pilot Project Implementation |  |
| Review project proposals from public agencies, prioritize. | Contractor to review pilot project submittals and determine feasibility, viability, and prioritization. |
| Perform detailed audits | Contractor to audit facilities, finalize cost and savings figures. |
| Establish customer agreements | Contractor and public agencies to enter into contract arrangements for implementing work, establishing results, monitoring and verification. |
| Administer program, funding, track progress | SCE to perform project management and disburse funding. |
| Project close-out, final report | SCE to complete project management, verify performance and savings results (per EM&V program). |
| 3. Feasibility Study |  |
| Develop study methodology | Define goals for study, survey methodology, budget. |
| Research | Conduct research, including literature surveys, interviews with stakeholders, other organizations that perform similar functions |
| Write report | Develop final report |

## B.	Marketing Plan

## The LAC/ISD – SCE – SoCalGas energy efficiency partnership will use different marketing channels for different program components.  The retrofit and retro/continuous-commissioning programs will use a similar marketing approach.  LAC/ISD’s marketing and outreach program is intended to better inform and educate customers of the energy efficiency services and programs available through LAC/ISD.  The emphasis will be placed on marketing the retrofit program to the smaller facilities (25,000 square foot and under) and the retro/continuous-commissioning program to all facilities.  This established market base will allow LAC/ISD to focus directly on those customers that should benefit from this program.   In addition, because of LAC/ISD’s successful track record, LAC/ISD has an enthusiastic customer base of County department managers that welcome implementation of energy savings projects.  The uniqueness of the County’s organization, the role of ISD, and its successful program model mean that no marketing costs will be borne by ratepayers for these two elements of the program.

## This outreach program will be accomplished mainly through contact with facility administrators and managers to inform them of the availability and scope of the retrofit and RCx programs and to explain the benefits associated with measures for which their facilities have been selected.  Key elements will be:

| Key Activity | Description |
| --- | --- |
| Outreach | Upon program approval, LAC/ISD’s administrative staff will begin by contacting the heads of facilities management for each department to inform them of the availability of incentive funds for approved measures and activities. LAC/ISD will schedule meetings to discuss the options, implementation criteria, and benefits of program participation, as well as what LAC/ISD will offer, at no cost, through the program. |
| Customer Follow-Up | - LAC/ISD, with SCE and SoCalGas assistance, will visit each targeted site to talk with facilities manager(s) about the various options and proposed energy efficiency measures. After confirming an appropriate site for implementing measures and/or retro/continuous-commissioning, LAC/ISD and/or SCE/SoCalGas will meet with the appropriate facilities managers to present the anticipated energy savings and other benefits and considerations associated with the implementation. |
| Implementation – Training | - In addition, LAC/ISD will use the County’s EEMIS to show customers their facility load profiles. During the implementation of the program, LAC/ISD, with SCE’s assistance, will train facilities personnel on how to use the web-based software to track load profiles and to assess efficiency measures subsequent to installation. This can be done using other facilities as well as their own. |

For the public housing element, a marketing and education campaign will be implemented to inform residents of the benefits of the program and to help them understand how to reduce their energy bills.  Because LAC owns these public housing facilities and has already gained the cooperation of the LACHA, no marketing effort is needed for the energy efficiency retrofit of common areas.  Participation in this element will occur through coordination with Housing Authority facility managers, similar to the coordination being conducted for the retrofit element.  For work in tenant units, LAC will work with the building management to coordinate participation by residents, and to conduct an education/awareness campaign aimed at helping residents reduce their energy bills through behavioral changes.  It is anticipated that promotional/educational materials will be provided in one or more non-English languages. Materials will be developed by LAC/ISD and LACHA, with some review by SCE.  The budget does not include costs for marketing materials, as these are being contributed by the County.

The Public Agency Energy Efficiency Technology Transfer component will employ several outreach strategies.  The workshops will be publicized to local government facilities managers using e-mail, letters, and direct telephone conversations and personal discussions between invited participants and staff from LAC/ISD and the utilities. Staff from the Southern California Association of Governments and the Local Government Commission has indicated they will support and promote this program.  While this program will target local governments in SCE and SoCalGas service areas, participants will be invited from all over California.

The energy efficiency pilot project element will be publicized through direct contact between LAC/ISD management and managers at nearby public agencies.  This is how the initial projects for this element have been obtained.

The feasibility study will not require marketing.

## C.	Customer Enrollment

## For the retrofit, retro/continuous-commissioning, and public housing components, once LAC/ISD, SCE and SoCalGas identify which facilities will most benefit from implementing the program measures, they will contact the appropriate department decision makers to explain the targeted measure(s) and present a summary of the benefits they offer the customer.   Customers enroll in the program when they agree to implementation of the recommended measures.  LAC/ISD has successfully used this model in its current 2002/2003 Third Party program.

For the retrofits and appliance replacements performed in individual public housing units, as described above, the County is the landlord for these buildings, and will spearhead the effort for this program with significant assistance from SCE and The Gas Company.

For the workshops, interested participants will enroll by responding via e-mail, fax, or sending in a form.

D.	Materials

All materials and equipment used in this program will conform to existing LA County  and industry standard specifications for quality and performance.  Design of all retrofit projects will incorporate appropriate energy efficiency ratings for equipment installed under the program.  All installation work will be performed by properly licensed contractors.

## E.	Payment of Incentives

This program does not involve payment of incentives to customers.  Program funds will cover 100% of the cost of implementing energy efficiency audit/retrofits in County facilities, sister agency facilities, and Public Housing facilities and retro/continuous-commissioning of County facilities. The Public Agency Energy Efficiency Technology Transfer element will not include an incentive payment for the workshops, however, it will cover certain participants’ travel expenses.  Because many of the target participants have no experience with energy issues and limited travel budgets, it is important to remove as many reasons for non-participation as possible

## F.	Staff and Subcontractor Responsibilities

# The LA County – SCE/SoCalGas Partnership

LAC/ISD, SCE, and SoCalGas have formed a partnership structure to manage and implement the LA County Energy Efficiency Program.  Staff from LAC/ISD, SCE and SoCalGas all will be responsible for the successful execution of the program.

# Management and Administration Team:

One manager each from LA County, SCE, and SoCalGas will form the Management and Administration Team.  The Management and Administration Team will oversee the overall effort to ensure its success.

# Roles of the Partners

Each partner has a significant, defined role in the operation of this program, as described below.

# Utilities’ Role

SCE will have primary program administrative responsibility on behalf of the partners. SCE and SoCalGas roles will include:

- Filing the program proposal with the CPUC;

- Tracking and reporting status of activities and goals;

- Tracking expenditures;

- Making payments to LA County;

- Assisting in resolving issues amongst the partners and subcontractors;

- Coordinating implementation activities;

- Providing energy and demand data as needed;

- Managing the independent program measurement and evaluation study.

SCE and SoCalGas will also share implementation responsibilities with LA County, including:

- Contracting with and overseeing implementation subcontractors, including RCx contractors, commissioning agents and other energy efficiency consultants;

- Assisting in project scoping and selection, if requested by LAC/ISD;

- Conducting training; and

- Facilitating workshops and other meetings.

LA County Role

LA County will have primary implementation responsibility on behalf of the partners, including:

- Identifying and scoping projects for retrofit and retro/continuous-commissioning programs.

- Contracting and managing construction of retrofit projects

- Facilitating information distribution to LA County energy or facility managers to announce/promote the Partnership program.

- Coordinating energy efficiency training seminars or workshops.

LAC/ISD will continue to serve as the countywide program administrator for the program components that include equipment installation, and will provide services including feasibility analysis, auditing services, selection of projects based upon cost effectiveness, project management, and monitoring and verification services to its customers. Some of the key tasks LAC/ISD will perform in this role include:

- Develop and refine program implementation criteria

- Stipulate qualifications and participation criteria (cost-effectiveness)

- Market the program to the County’s facility operators and managers

- Schedule facility surveys and prioritize projects by  cost-effectiveness

- Screen and select contractors

- Provide technical review and approval of design and installation

- Provide project management services to ensure that installation is consistent with design and estimated energy savings

- Follow up to assure customer satisfaction

- Provide monitoring and verification to assure that goals are met

- Develop and provide customer education and information

- Utilize LAC/ISD’s “state of the art” EEMIS to support all activities.

Implementation of the workshops will be spearheaded by LAC/ISD, with input and assistance from SCE and SoCalGas.  LAC/ISD will develop and perform the feasibility study.

Subcontractors’ Role

The Partnership will rely on subcontractors to carry out certain portions of the partnership program.  Specific subcontractors we anticipate working with include:

Grueneich Resource Advocates (“GRA”):

GRA will assist in the last program component, the technology transfer program, in two key areas.  GRA will assist with outreach efforts, development of workshop agendas, identification of speakers, preparation of workshop materials, facilitation of the workshops, and preparation of the workshop minutes.  GRA also will provide primary staffing and project management for the feasibility study.

## Pre-Qualified Energy Service Companies (“ESCOs”)

## LAC/ISD will oversee the procurement of ESCOs to complete the installation of the energy efficiency measures for the retrofit and RCx program elements.

- Each project will be competitively bid from a pre-qualified pool of ESCOs, solicited under the County’s procurement rules and process.  LAC/ISD currently maintains and administers a County approved master agreement with five (5) pre-approved ESCO vendors, chosen from an industry-wide solicitation in 1999.

- The successful ESCO contactors will be responsible for the comprehensive audits, design, equipment purchase and installation of the systems.

- LAC/ISD and the customer will be responsible for approval of all design and installation.

- The ESCO will enter into a contract with LAC/ISD to provide the agreed-upon equipment and services.

- Finally, LAC/ISD will provide all project management services on behalf of the customer.

The subcontractors (the Energy Services Companies) will be responsible for the completion of the energy retrofit projects. The key tasks that they will perform include:

- Completion of the final, comprehensive audits;

- Complete any necessary design work and obtain the necessary permits;

- Procurement of all material;

- Installation of the systems;

- Project Closeout including completion of punch list items.

The subcontractors’ responsibilities for the retro/continuous-commissioning component will include the following:

- Development of the retro/continuous-commissioning plan by customer site;

- Site assessment reports, diagnostic testing, list of deficiencies;

- Complete repairs, adjustment or other corrective actions;

- Provide submittals of materials used, functional test plan, reports.

Because the ESCOs are selected through a competitive bidding process, it is not known at this time who will be the final, selected ESCO(s) will be.  Upon the Commission’s approval of the proposed program, LAC/ISD or SCE will procure the ESCOs and will list them within the workbook.

Other subcontractors will be utilized for the Multi Family Public Housing Retrofits, including assisting SCE with an outreach and education effort for tenants, installation of lighting and appliances, sub-metering devices, and common area retrofits.

## G.	Work Plan and Timeline for Program Implementation

The proposed program will begin in 2004 upon signing of any necessary CPUC documents and continue through the end of 2005 or expenditure of all funds, if prior to the end of 2005, as outlined below.  Note that all dates will slip accordingly if there are delays in awarding projects or signing contract.

- Energy Efficiency Audits and Retrofits Plan:

| ACTIVITY | LEAD ENTITY | ACTIVITY TIMING |
| --- | --- | --- |
| # Start-up activities, including submission of the program plans to the CPUC | SCE | First Quarter, 2004 |
| Selection of specific facilities and suppliers | LAC/ISD | Second Quarter, 2004 |
| Installation of equipment | LAC/ISD (using ESCO(s)) | Second Quarter 2004 through third Quarter 2005. |

##### Retro/Continuous-Commissioning Plan:

| ACTIVITY | LEAD ENTITY | ACTIVITY TIMING |
| --- | --- | --- |
| # Start-up activities, including submission of the program plans to the CPUC | SCE | First Quarter, 2004 |
| Selection of specific facilities and suppliers | LAC/ISD | Mid to late second Quarter, 2004 |
| Commissioning and correction of deficiencies | RCx subcontractors | Second Quarter 2004 through third Quarter 2005 |

- Public Housing Tenant Retrofits/Submetering Installation Plan

| ACTIVITY | LEAD ENTITY | ACTIVITY TIMING |
| --- | --- | --- |
| Tenant Retrofits |  |  |
| Initial Housing Authority Briefing/Educate residents about program | SCE/Housing Authority and ISD | First Quarter 2004 through program end |
| Select Contractors | SCE | Third Quarter 2004 |
| Schedule Installations w/ tenants | SCE/Subcontractors | Fourth Quarter 2004 |
| Public Housing Common Area Retrofits Plan |  |  |
| Initial Housing Authority Briefing/Project Scoping | SCE | First Quarter 2004 |
| Select Subcontractors | SCE | Second Quarter 2004 |
| Implement Measures | SCE/Subcontractors | Third Quarter 2004 |
| Submetering and Energy Displays |  |  |
| Tenant Outreach/Education | SCE | First Quarter 2004 |
| Audit facilities | Metering contractor | First Quarter 2004 |
| Educate customers about program and display units | LACHA, Metering contractor | Second Quarter 2004 |
| Install meters, transmitting devices, in-home display units | Metering contractor | Second Quarter 2004 |
| Begin Test Period | Metering Contractor | Second Quarter 2004 |
| Results and Final Report | LAC/ISD, SCE | Fourth Quarter 2004 |

Public Agency Energy Efficiency Technology Transfer Plan

| ACTIVITY | LEAD ENTITY | ACTIVITY TIMING |
| --- | --- | --- |
| Workshops |  |  |
| Obtain input for workshops and plan first session | LAC/ISD | First Quarter 2004 |
| Sponsor first workshop | LAC/ISD/SCE/SoCalGas | Second Quarter 2004 |
| Evaluate participant feedback, refine schedule and agenda, plan next session | LAC/ISD | Third Quarter 2004 |
| Sponsor second workshop | LAC/ISD/SCE/SoCalGas | Fourth Quarter 2004 |
| ##### Sponsor third workshop | LAC/ISD/SCE/SoCalGas | Second Quarter 2005 |
| ##### Sponsor fourth workshop | LAC/ISD/SCE/SoCalGas | Fourth Quarter 2005 |
| ##### Produce final evaluation report | LAC/ISD/SCE/SoCalGas | Fourth quarter 2005 |
| Pilot Projects |  |  |
| ### Scoping | LAC/ISD | Second Quarter 2004 |
| Installations | LAC/ISD /SCE/SoCalGas | Fourth Quarter 2004 |
| Feasibility Study |  |  |
| Develop study methodology | LAC/ISD | First Quarter 2004 |
| Conduct research | LAC/ISD | Second and third Quarters 2004 |
| Develop report | LAC/ISD | Fourth Quarter 2004 |

- III.	Customer Description

- A.	Customer Description

The County’s facilities span all of SCE’s customer classes as can be seen in the table below. The County’s facilities are used by the 38 departments that provide services to the more than 10 million County residents.  These departments include:  Sheriff, Health Services (County hospitals), Probation, Superior Courts, Children and Family Services, Public and Social Services, Fire, Parks and Recreation, Registrar/Recorder, Chief Administrative Office, District Attorney, County Counsel, and Internal Services.  Additional details about sizes and consumption usage have been provided elsewhere in this proposal.

| Rate Summary |  | # of Accts | Annual kWh |
| --- | --- | --- | --- |
| DOMESTIC |  | 58 | 645,196 |
| GS-1 – General Service, Non-Demand |  | 1173 | 10,141,197 |
| GS-2 – General Service, Demand |  | 494 | 84,074,235 |
| GS-2/GS1 - |  | 59 | 6,103,014 |
| GS2T |  | 56 | 68,241,640 |
| LS-1-ALLNITE – Lighting, Street and Highway, Company-Owned System |  | 74 | 74,905,181 |
| LS-2 – Lighting , Street and Highway, Customer-Owned Installation, Unmetered Service |  | 219 | 4,997,534 |
| LS-3 Lighting , Street and Highway, Customer-Owned Installation, Metered Service |  | 34 | 886,391 |
| MISC-CHARGES |  | 0 | 0 |
| OL-1 – Outdoor Area Lighting Service |  | 7 | 0 |
| OL-1-ALLNITE |  | 2 | 0 |
| PA-1 – Power, Ag. And Pumping, Connected Load Basis |  | 114 | 4,779,458 |
| PA-2 -- Power, Ag. And Pumping, Demand Metered |  | 82 | 14,132,175 |
| TC-1 – Traffic Control Service |  | 804 | 6,608,061 |
| TOU-8 – Time of Use, General Service, Large |  | 33 | 212,164,891 |
| TOU-8-S |  | 1 | 3,774,216 |
| TOU-8-SOP |  | 1 | 996,426 |
| TOU-EV-3 – General Service Time-of-Use, Electric Vehicle Charging |  | 1 | 268 |
| TOU-GS2-A |  | 1 | 353,355 |
| TOU-GS2-B |  | 4 | 5,361,751 |
| TOU-PA-5 |  | 1 | 1,151,533 |
| TOU-PA-A |  | 1 | 15,266 |
| TOU-PA-B |  | 15 | 15,653,267 |
| Totals |  | 3,234 | 514,985,055 |

The County’s facilities also comprise approximately 480 core non-residential SoCalGas accounts, each of which could receive benefits under this partnership program.

1.	Energy Efficiency Audits and Retrofit Component

The 2004/2005 retrofit program will emphasize retrofits in facilities less than 25,000 square feet.  Targeted lighting control measures and chiller retrofits will be implemented in a few, larger facilities.  The specific target markets and customer segments include small, medium and large non-residential electric accounts.

This target market for the retrofit component comprises approximately 25% of the County’s total 500,000,000 annual kWh consumption and non-coincident peak demand of 100 MW (in SCE territory) and 9 million therm annual gas consumption.  This represents the facilities known by LAC/ISD that have not undergone any retrofits previously. Therefore, the target market makes up approximately 12,500,000 annual kWh, with a non-coincident peak demand of l00 MW and 2.25 million annual therms.

2.	Retro/Continuous-Commissioning Component

- This component targets large and medium customers, in buildings occupied and operated by various County departments.  No County facilities have been previously retro-commissioned; LAC/ISD is not aware of a building commissioning component in new County facility construction contracts.  Within that customer base, LAC/ISD has identified the target markets as large and medium non-residential electric accounts.

- Multi-Family Public Housing Retrofits Component

As described earlier, the customer segment targeted by the public housing program component of this partnership are common areas and tenant units of public housing facilities that the County manages on behalf of U.S. HUD.

4.	Public Agency Energy Efficiency Technology Transfer Component

The public agency energy efficiency technology transfer component is targeted at pubic agency facilities managers in SCE’s service area but will also allow participation by any energy manager in California.  Participation will be open to public agency employees whose responsibilities include energy.  The job descriptions of many of these individuals have recently expanded to include energy and energy efficiency, but these individuals have no experience with energy issues.   The pilot project element will be targeted at public agencies in the Los Angeles metropolitan area.

## B.	Customer Eligibility

1.	 Energy Efficiency Audits and Retrofit Component

## Although all 38 County departments and approximately 2400 facilities are eligible for the proposed program, many of the larger facilities have received the benefit of past programs including the 2002/2003 CPUC program. Therefore, the retrofit program will focus on smaller customers, provided that they are located in greater Los Angeles County and receive SCE distribution and/or transmission service.

Based on facility audit data, LAC/ISD will identify the specific facilities in which to implement energy efficiency measures under this program. Facility implementation priorities will be based on a cost-benefit analysis and any other appropriate criteria that may be identified in the Program Implementation Plan.

2.	 Retro/Continuous-Commissioning Component

Based on facility audit data, LAC/ISD will identify the specific facilities in which to implement retro/continuous-commissioning under this program component. Facility implementation priorities will be based on a cost-benefit analysis and any other appropriate criteria that may be identified in the Program Implementation Plan.  Eligible customers must receive distribution or transmission service from SCE and have an energy usage index of greater than 15.8 kWh per square foot.  They must also be core customers of SoCalGas.

In general, the following are the characteristics of buildings that are candidates for retro/continuous-commissioning:

- Operating equipment that consumes energy as efficiently as possible;

- Adjustable speed drives that are no longer adjusting appropriately;

- Time clocks that are circumvented or set up improperly;

- Equipment that is running more than necessary or running inefficiently because of improper operating strategies;

- Energy management systems that were never installed or programmed to take full advantage of their capabilities or that have degraded over time;

- Controls that are out of calibration or are improperly sequencing.

3.	Multi-Family Public Housing Retrofits Component

Customers will be either the LAC Housing Authority, a sister agency to LAC/ISD, for the common areas, or residents of County-managed public housing units who take transmission or distribution service from SCE.

4.	Public Agency Energy Efficiency Technology Transfer Component

All public agency energy managers across the state are welcome to participate, although the focus will be on Southern California managers. Travel costs will be reimbursed only for public agency staff located in the SCE, Gas Company, San Diego Gas and Electric Company (“SDG&E”) and Pacific Gas and Electric Company (“PG&E”) service areas.  To control costs, travel reimbursement will be limited to one employee per agency, although others are welcome to participate in workshops at their own cost.

C.	Customer Complaint Resolution

LAC/ISD has been successfully administering energy retrofit programs on behalf of its customers (38 County departments) since 1994.  LAC/ISD has existing, established procedures that have been in place for over 200 retrofit projects.  These include various procedures for responding to any customer complaints and/or questions regarding the various programs.  These procedures will apply to the retrofit and retro/continuous-commissioning program components, and are described below.

LAC/ISD has a Customer Service Hotline organization that responds to customer questions and complaints 24 hours per day, 7 days per week.  Facility management staff is available around the clock for certain situations.  LAC/ISD’s managers are available around the clock as well.  The Customer Service Hotline personnel have access to key managers’ home, cell, and pager numbers.

Also, as part of the existing ISD Customer Service program, each facility manager in the County is provided with a roster of staff contact information, including Energy Management Division managers, which includes office and cell phone numbers.

LAC/ISD’s Energy Retrofit Section also provides a centralized location and single point of contact and telephone number within the County for customers to contact with any general questions and or complaints.  If the complaint were project specific, the customer would then be referred to the assigned Project Manager for the particular customer to handle any onsite questions or concerns.

Each retrofit project is assigned to a specific Project Manager.  The Manager establishes a communication process with all key facility personnel to resolve any specific customer comments, complaints and/or questions.

LAC/ISD is already in the process of identifying facilities for the energy projects.  Key activities have included:  preliminary investigations of the scope of work required at the sites, contact with Department and facility representatives to provide initial information about a potential project, and identification of LAC/ISD personnel to contact.

Once the project is defined, LAC/ISD’s Project Management process requires a kick-off meeting to identify scope and key personnel, including contract contacts.  Regular project meetings are conducted to provide status reports and resolve other issues.  The facility managers are involved in the final acceptance of the project.

Finally, customers are provided an opportunity to rate LAC/ISD’s overall services as part of an annual customer service satisfaction survey conducted by ISD.  For the past three years, the Energy Management Division’s customer satisfaction levels were rated “Excellent” (over 4.0 on a scale from 1.0 to 5.0) or Very Good (3.9).

For work performed in public housing units, SCE will work with ISD and the Housing Authority to develop specific procedures for handling inquiries and complaints from residents of these facilities.

For the public agency energy efficiency technology transfer component, as an information component, no specific customer complaint procedures are required for the public agency energy efficiency technology transfer component.  Workshop participants will be encouraged to fill out evaluation forms for each workshop session, and provide informal feedback to LAC/ISD via e-mail, telephone, or in person.  The procedures described above would apply for the pilot project installations.

## D.	Geographic Area

The geographic area for the retrofit, retro/continuous-commissioning, and public housing components will be County facilities that are in the SCE and SoCalGas service territories.  LAC covers approximately 4,000 square miles, includes four distinct climate zones, and serves a population of about 10 million people.  The Los Angeles basin is considered a transmission-constrained area.

The workshops will be open to any public agency facility manager in the state; travel costs will only be reimbursed for individuals whose agencies are customers of SCE, SoCal Gas, SDG&E or PG&E.  Pilot projects will only be performed in the SCE service territory.

IV.	Measure and Activity Description

A.	Energy Savings Assumptions

Measures and energy savings assumptions and the source of those assumptions are listed below, or are based on the current DEER study and the CPUC Energy Efficiency Policy Manual.

1.	Energy Efficiency Audits and Retrofits Component

- Several energy efficiency measures have been selected based on their high energy-saving potential and relatively short payback periods. Quantities of each measure are approximated based upon preliminary energy surveys of typical LAC facilities.  It is anticipated that the actual mix of measures may vary from this forecast, and that other measures may be added to the ones already identified, however overall energy savings will be achieved.

Measure  costs are derived from historical experience from past projects LAC/ISD has implemented.  Energy savings are calculated from historical experience, or Standard Performance Contract energy savings estimation software.  All other assumptions are from the Energy Efficiency Policy Manual.  Measures anticipated to be installed under this program are listed in the table below.  Other measures may be installed depending on the recommendations of detailed audits.

Non-Residential Measures

| MEASURE TYPE / END USE LOAD | MEASURE / ACTIVITY NAME | UNIT GOALS | UNIT DEFINITION | INSTALLATION, SERVICE, AND REPAIR LABOR COSTS PER UNIT | GROSS COINCIDENT PEAK DEMAND REDUCTION PER UNIT (kW) | GROSS ANNUAL ENERGY SAVINGS PER UNIT (kWh) | GROSS ANNUAL ENERGY SAVINGS PER UNIT (THERMS) | EUL | NTG |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Lighting - Comp. Measures | HID Retrofit | 85 | fixture | $350.00 | 0.1510 | 470.26 | 0.00 | 16 | 0.80 |
| Lighting - Comp. Measures | Exit Light Retrofit | 340 | fixture | $203.00 | 0.0479 | 394.20 | 0.00 | 16 | 0.80 |
| Lighting - Comp. Measures | T-12 to T8 | 12,000 | fixture | $84.00 | 0.0848 | 262.05 | 0.00 | 16 | 0.80 |
| Lighting - Comp. Measures | Incandescent to Compact Fluorescent | 567 | fixture | $57.00 | 0.0470 | 146.64 | 0.00 | 16 | 0.80 |
| Lighting - Controls | Lighting Controls | 899,725 | sq. ft. | $0.51 | 0.0000 | 1.01 | 0.00 | 16 | 0.80 |
| HVAC - Air Conditioning Systems | Chiller Replacement | 230 | Chiller Tonnage | $1,050.00 | 0.4100 | 596.96 | 0.00 | 20 | 0.80 |
| Nonresidential - Comp. Measures | Retro-commissioning - Electric | 3,703,704 | sq. ft. | $0.52 | 0.0006 | 1.22 | 0.00 | 15 | 1.00 |
| Nonresidential - Comp. Measures | Retro-commissioning - Gas | 3,703,704 | sq. ft. | $0.02 | 0.0000 | 0.00 | 0.06 | 15 | 1.00 |
| Water Heating - Systems | Water Heater, 50 gal. | 25 | water heater | $279.00 | 0.0000 | 0.00 | 49.50 | 15 | 0.80 |
| Water Heating - Systems | Hot Water Boiler | 28 | boiler | $8,355.00 | 0.0000 | 0.00 | 2,937.00 | 20 | 0.80 |
| Water Heating - Controls | Boiler controller | 20 | boiler controller | $3,500.00 | 0.0000 | 0.00 | 900.00 | 15 | 0.80 |
| Water Heating - Systems | Instantaneous gas water heater | 25 | instant gas water heater | $5,164.00 | 0.0000 | 0.00 | 5,081.00 | 15 | 0.80 |

2.	Retro/Continuous-Commissioning Component

The County’s total RCx facility potential in SCE territory is indicated in the following table:

| County of Los Angeles Retrocommissioning Building Stock in Southern California Edison Territory |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | RCx Cost $/SF | Payback Years | kWh/SF Savings | kBtu/SF Savings | kWh/kW |
| Factors >>> |  |  |  | $0.546 | 2.772 | 1.222 | 5.932 | 1950 |
| Building Criteria | No. of Facilities | GSF | ELEC | RCx Cost | RCx $ Savings | RCx kWh Savings | RCx kBtu Gas Savings | Demand Savings |
| GSF >25000 | 209 | 23,460,996 |  | $ 12,809,704 | $ 4,621,105 | 28,669,337 | 139,170,628 | 14,702 |
| GSF >50000 | 114 | 20,187,301 |  | $ 11,022,266 | $ 3,976,287 | 24,668,882 | 119,751,070 | 12,651 |
| GSF >100000 | 60 | 16,521,886 |  | $ 9,020,950 | $ 3,254,311 | 20,189,745 | 98,007,828 | 10,354 |
| (a) RCx cost and savings factors are based on Northwest Alliance study cited by ACEEE Report A035, June 2003 |  |  |  |  |  |  |  |  |

Out of a gross square foot potential of over 23,000,000 square feet (facilities >25,000 square feet), the County estimates that it can retro-commission at least 3 million square feet of facilities as indicated in the table below, “RCx Estimates in 23 County Facilities.”  Using published benchmark data from Portland Energy Conservation, Inc. (“PECI”) and the American Council for an Energy Efficient Economy (“ACEEE”) the County estimates that the retro/continuous-commissioning program will yield energy savings of more than 4 million kWh.

| RCx Building Estimates | Building Characteristics |  |  |  |  | RCx Characteristics |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Building Sq.Ft. | Annual kWh | Annual Electricity Bills | Annual c/kWh | Max kW | RCx Cost | RCx $ Savings | RCx kWh Savings | RCx kBtu Savings | kW Reduction |
| 23 Building Sum | 3,322,822 | 70,000,081 | $9,939,633 | n/a | 14,871 | $1,874,072 | $654,596 | 4,060,271 | 19,711,370 | 2,082 |
| 23 Building Average | 144,471 | 3,043,482 | $432,158 | 0.14 | 647 | $81,481 | $28,461 | 176,533.5 | 857,016 | 91 |
| Building Maximum | 329,607 | 9,712,398 | $1,360,934 | 0.16 | 2,227 | $185,898 | $64,933 | 402,758.2 | 1,955,267 | 207 |
| Building Minimum | 51,000 | 1,129,648 | $159,930 | 0.13 | 235 | $28,764 | $10,047 | 62,318.7 | 302,538 | 32 |
| Standard Deviation | 82,140 | 2,215,395 | $303,586 | 0.01 | 454 | $46,327 | $16,182 | 100,369.4 | 487,263 | 51 |

The following assumptions were used to develop the savings and cost estimates for the RCx portion of this proposal:

- RCx cost per square foot is $0.54 based on recent ACEEE Report No. A035, June 2003, “Northwest Energy Efficiency Alliance Retrocommissioning Program Strategies to Capture Energy Savings in Existing Buildings”

- RCx savings (gas and electricity) and other cost factors were adjusted by SCE and LAC/ISD to reflect market conditions in So. California

- The adjustments and assumptions are listed in the table below.  It summarizes the results of recent retro-commissioning projects conducted by the Northwest Energy Efficiency Alliance in public buildings in Idaho, Montana, Oregon, and Washington.

| Northwest Energy Efficiency Alliance (NWA) Project |  | RCx Cost and Savings Methodology from NWA Project |
| --- | --- | --- |
| kWh Savings | 125,734 | Electricity savings (provided by NWA) |
| Therm Savings | 6,104 | Natural gas savings (provided by NWA) |
| $/kWh Rate | $ 0.0769 | Regional electricity rate |
| Electric Savings | $ 9,668.94 | Electricity $ Savings (kWh saved times rate) |
| $/Mcf Gas Rate | $ 7.760 | Regional natural gas rate |
| Gas Savings | $ 4,736.70 | Gas $ Savings (therms saved times rate) |
| Total Savings | $14,405.65 | Electricity plus Gas Savings |
| Payback | 3.9 | Project payback (provided by NWA) |
| Cost | $56,182.03 | Calculated project cost (Total savings times payback) |
| Savings per Sq.Ft. | $ 0.14 | Total Savings (provided by NWA) |
| Sq.Ft. (calculated) | 102,897 | Project Sq.Ft. (Savings divided by savings per sq. ft.) |
| kWh Electric Savings per Sq.Ft. | 1.222 | Electricity Savings/sq. ft. (calculated) |
| kBtu Gas Savings per SF | 5.932 | Gas Savings/sq.ft. (calculated) |
| Cost per Sq.Ft. | $0.546 | Project cost divided by Sq.Ft. |
| Adjust for SCE/SoCalGas Region |  |  |
| kWh Savings | 125,734 | Electricity savings (provided by NWA) |
| Therm Savings | 6,104 | Natural gas savings (provided by NWA) |
| $/kWh Rate | $ 0.1350 | SCE electricity rate |
| Electric Savings | $16,974.09 | So. CA region electricity $ savings |
| $/Mcf Gas Rate | $ 5.400 | Current So.CA natural gas price |
| Gas Savings | $ 3,296.16 | So. CA region natural gas $ savings |
| Total Savings | $20,270.25 | So. CA region electricity and gas savings |
| Cost | $56,182.03 | Project cost from NWA |
| Payback (calculated) | 2.77 | Project cost divided by So.CA region savings |
| Square Footage | 102,987 | Project Sq.Ft. from NWA |
| Savings per SF (SCE/SoCalGas) | $ 0.197 | So.CA region $ savings per square foot |
| kWh Electric Savings per SF | 1.222 | Electricity Savings/Sq. Ft. (same as NWA) |
| KBtu Gas Savings per Sq.Ft. | 5.932 | Gas Savings/Sq.Ft. (same as NWA) |

There are a number of resources currently available that document RCx project results i.e., costs and savings per square foot.  A wide range of these benchmarks have been developed.  They are summarized below:

| Source | Cost per Sq.Ft. | Savings per Sq.Ft. | Comment |
| --- | --- | --- | --- |
| Northwest Energy Efficiency Alliance 2003 | $ 0.54 | $0.14 (regional) $0.197 (adjusted for So. CA) | Projects conducted on public buildings in the Pacific northwest. |
| Gregerson 1997 “Study of 44 Retrocommissioning Projects” | $0.09 to $0.43 | Varied widely by building | Building paybacks ranged from 0.1 years to 4.6 years. |
| California Commissioning Market Characterization Study – prepared for PG&E by PECI, November 2000 | $0.34 to $0.47 | $0.22 (school) to $0.94 (hospital), $0.34 (office) | From Table 1. “Commissioning Market Potential – Existing Buildings >25,000 sf” |
| Commissioning in Public Buildings Project, No. 3 – prepared by Quantum Consulting, Inc. February 2003 | $0.12 to $1.42 | $0.22 based on stated goal of 16.7 GWh savings over 10 million Sq.Ft. | Projects for facilities in the City of Oakland. |

PECI, in its California Commissioning Market Characterization Study referenced in the table above, summarizes the energy savings potential in existing buildings as follows:

“The energy savings for existing building commissioning ranged from 12% to 15% of total energy consumption with demand reductions indirectly included because the energy cost values that the savings fraction is applied to include typical demand charges.  Energy savings for penetrating 2% of the buildings greater than 25,000 square feet totals 690 billion kBtu annually and $9.5 million.  The simple payback from energy alone averages 1.8 years, well under its expected average “measure” life of 3 to 6 years.  This makes stand-alone retrocommissioning an attractive energy conservation measure.”

LAC/ISD and SCE feel that the benchmark values for RCx cost per square foot and savings per square foot fall well within the ranges developed by others.   These figures are directly derived from the most recent RCx project results.  The County’s facilities, because of their sheer numbers and diversity, are certainly representative of the facility base used in statewide assessments and individual studies (e.g., public buildings in the Pacific Northwest and buildings in the City of Oakland).

- Multi-Family Public Housing Retrofit Component

- LAC/ISD and SCE have identified key measures based on their energy-saving potential in these public housing settings and their relatively short payback periods.  The estimated number of installations for each measure is based upon recent energy surveys of these Housing Authority facilities by LAC.  The actual mix of measures may vary from this forecast, and other measures may be identified and implemented based on audit results, but the overall energy savings will be achieved.

The data sources used in the calculations as follows:

Residential Measures

| MEASURE TYPE / END USE LOAD | MEASURE / ACTIVITY NAME | UNIT GOALS | UNIT DEFINITION | INSTALLATION, SERVICE, AND REPAIR LABOR COSTS COSTS PER UNIT | GROSS COINCIDENT PEAK DEMAND REDUCTION PER UNIT (kW) | GROSS ANNUAL ENERGY SAVINGS PER UNIT (kWh) | GROSS ANNUAL ENERGY SAVINGS PER UNIT (THERMS) | EUL | NTG |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Lighting - Interior | ES Screw-in CFL 15 Watt-Interior | 3,400 | lamp | $20.00 | 0.0300 | 32.00 | 0.00 | 9 | 0.80 |
| Lighting - Interior | ES Screw-in CFL 25 Watt-Interior | 600 | lamp | $20.00 | 0.0500 | 64.00 | 0.00 | 9 | 0.80 |
| Lighting - Interior | ES Screw-in CFL 30 Watt-Interior | 400 | lamp | $20.00 | 0.0700 | 89.00 | 0.00 | 9 | 0.80 |
| Lighting - Interior | ES R30 Reflector CFL 15 Watt | 300 | lamp | $26.00 | 0.0300 | 149.00 | 0.00 | 9 | 0.80 |
| Lighting - Interior | ES R40 Reflector CFL 23 Watt | 200 | lamp | $26.00 | 0.0500 | 229.46 | 0.00 | 9 | 0.80 |
| Lighting - Interior | ES Indoor Fluorescent Fixtures | 1,300 | fixture | $64.00 | 0.0848 | 89.00 | 0.00 | 20 | 0.80 |
| Appliances | Room A/C - 5,000 to 18,000 btus | 200 | Unit | $500.00 | 0.1473 | 127.00 | 0.00 | 15 | 0.80 |
| Appliances | Refrigerator | 200 | Unit | $700.00 | 0.043 | 251.00 | 0.00 | 15 | 0.80 |
| Lighting - Controls | Occupancy Sensor wall mounted | 25 | Unit | $47.00 | 0.0000 | 93.45 | 0.00 | 8 | 0.80 |
| Lighting - Controls | Occupancy Sensor ceiling mounted | 25 | Unit | $119.00 | 0.0000 | 93.45 | 0.00 | 8 | 0.80 |
| Lighting - Interior | Exit Sign Retrofit Kit (LED) | 790 | fixture | $32.00 | 0.0250 | 219.00 | 0.00 | 16 | 0.80 |
| Lighting - Exterior | ES Screw-in CFL 15 Watt-Exterior | 500 | lamp | $20.00 | 0.0000 | 75.00 | 0.00 | 8 | 0.80 |
| Lighting - Exterior | ES Screw-in CFL 25 Watt-Exterior | 1,500 | lamp | $20.00 | 0.0000 | 149.00 | 0.00 | 8 | 0.80 |
| Lighting - Exterior | ES Screw-in CFL 30 Watt-Exterior | 1,000 | lamp | $20.00 | 0.0000 | 134.00 | 0.00 | 8 | 0.80 |
| Lighting - Exterior | Porch Light | 250 | fixture | $30.00 | 0.0000 | 110.00 | 0.00 | 20 | 0.80 |

4.	Public Agency Energy Efficiency Technology Transfer Component

Because this component is informational, energy savings assumptions do not apply.  However, the pilot projects will yield some energy savings, which have been included in the Retrofits program.

Additionally, this program will provide non-tangible benefits.  These include better- informed public agency energy managers, who are better able to identify energy efficiency opportunities and implement projects, data from the pilot projects on inter-agency agreements to implement energy efficiency projects, and a better understanding of how public agencies in the Los Angeles area could collaborate on a long-term basis to share resources and realize energy efficiency savings.

B.	Deviations in Standard Cost-Effectiveness Values

The program utilizes the current CPUC Energy Efficiency Policy Manual for its cost-effectiveness inputs.  Specifically, the net-to-gross ratio, estimated useful life and incremental measure cost information are derived from the Commission’s Energy Efficiency Policy Manual, except as described in Section A. above.

C.	Rebate Amounts

Section IV. C., Rebate Amounts, is not applicable.

- Activities Descriptions

The following describes planned program activities not expected to produce measurable energy savings, as well as the estimated cost per activity:

- Multi Family Public Housing Element, Tenant Outreach/Education

Outreach and education will be conducted to enlist cooperation of individual tenants in the retrofit program, to increase their awareness of the benefits of energy efficiency, and to enable them to utilize meter information to better manage their electricity usage and save money on their electric bill.  The estimated cost for this activity is $30,000

- Multi Family Public Housing Element, Tenant Submetering

Electrical consumption readouts will be installed in up to 600 tenant units.  The estimated cost for this activity is $184,500.

- Public Agency Energy Efficiency Technology Transfer Workshops.

At this time, it is expected that the morning session will be information/education (conference style).  The afternoon session will include a discussion of specific projects and, if location permits, tour of energy efficiency projects implemented by local public agencies.  Participants will be encouraged to network during breaks, and breakout sessions in the afternoon may be used to provide additional opportunities to meet other public agency facility managers.  The estimated cost for this activity is $ 167,884.

- Feasibility Study

The Feasibility Study will provide information on the need for an ongoing technical assistance program for public agencies in the Los Angeles metropolitan area.  Familiarity with energy issues and technologies varies dramatically among public agency staff assigned to energy, and many are unfamiliar with the opportunities that energy efficiency provides for bottom line budget savings and energy savings.  Furthermore, some public agencies do not have the resources to pursue energy efficiency opportunities.  The Feasibility Study will examine the need for establishing a permanent energy infrastructure among public agencies that allows smaller agencies to take advantage of the experience and expertise of large agencies in identifying and implementing energy efficiency projects.  The estimated cost for this activity is  $167,884.

V. 	Goals

Energy Savings and Peak Demand Reduction Goals

| Program Year | Peak Demand Reduction (Net kW) | Annualized Energy Savings (Net kWh) | Annualized Energy Savings (Net Therms) |
| --- | --- | --- | --- |
| 2004 | 1,703 | 5,043,074 | 217,888 |
| 2005 | 1,842 | 3,885,559 | 184,540 |
| Total | 3,545 | 8,928,633 | 402,428 |

- Energy Savings and Peak Demand Reduction, By Program Element

| - Program Element | Peak Demand Reduction (Net kW) | Annualized Energy Savings - (Net kWh) | Annualized Energy Savings - (Net Therms) |
| --- | --- | --- | --- |
| - Audits/Retrofits | 934 | 3,3558,214 | N/A |
| - Retro/Continuous-Commissioning | 2,333 | 4,518,518 | 402,428 |
| - Multi Family Public Housing Retrofits | 278 | 851,900 | N/A |
| - Public Agency Energy Efficiency Technology Transfer | 278 (included in the calculations for retrofits) | 858,151 (included in the calculations for retrofits) | N/A |
| - TOTAL | - 3545 | - 8,928,633 |  |

Other Proposed Performance Goals

The following performance goals are proposed:

- To conduct a marketing outreach and education campaign targeting residents of Multi Family Public Housing

- To conduct 4 Public Agency Energy Efficiency Technology Transfer Workshops over a two year period.

- To prepare a Feasibility Study of making permanent an inter-agency technical assistance program for energy efficiency projects.

#### VI.	Program Evaluation, Monitoring and Verification (EM&V)

General Approach to Evaluating Program Success

The EM&V plan will be based on the Commission’s objectives as outlined in the Energy Efficiency Policy Manual (“EE Policy Manual”).  It adheres to the guidelines in the International Performance Measurement and Verification Protocol (“IPMVP”).  This plan will continue to use the existing EE Policy Manual and established EM&V methods while the EM&V Protocols and Framework are being completed. When these are completed, a detailed EM&V plan will defer to the EM&V Protocols and framework as appropriate to evaluate the program’s success.  The detailed plan will be developed and implemented by an independent evaluation firm or firms.

The primary purpose of the proposed evaluation will be to provide measured results in the form of achieved levels of energy and peak demand savings by the program.  The success of the program will also be gauged by a process evaluation that will focus on streamlining the efficiency and enhancing the value of this new partnership.  The results will also provide useful information to managers of similar programs and to policymakers.  By beginning early, the process evaluation will also be able to provide ongoing feedback and advice to this new program to facilitate incremental improvements to program process and operations.

Approach to Measuring and Verifying Energy and Peak Demand Savings

The selected evaluation consultant will develop a detailed plan for program impact evaluation.  The evaluation design and samples for measurement and verification (“M&V”) will be developed based on the number of completed projects of each type:  new construction, retrofit, and retro/continuous-commissioning.

M&V for the selected sites is likely to be based on IPMVP Option D for retrofit/renovations subject to Title 24, Options A and D for single-system retrofits, and Option B, C or D for retro/continuous-commissioning.

An analysis of the net-to-gross ratio to be applied to this new program will be attempted, probably by interview and qualitative analysis techniques, combined with information about past LA County projects undertaken in the absence of an energy efficiency program.

The final report will describe the analysis methodologies and summarize the results.   The timing of this report will depend on the pace at which projects are completed.  An interim report will be considered if it appears that such a report would be needed for program planning for 2006 and beyond.

Approach to Evaluating Program Success

The combination of the impact evaluation described above and the process evaluation described in this section will form the overall evaluation of program success.  Because this is an innovative program design, the focus of the evaluation will be on assessing its level of initial success and on identifying the ways in which it could be refined to increase the efficiency and value of the program to LA County and the utilities.

The process evaluation will be based on a review of program records and on interviews with samples drawn from each of several groups of individuals involved with the program:   LA County decision-makers, utility program staff, LA County implementation staff, and the senior personnel of firms contracted to carry out the projects.

The review will include consideration of each of the types of building projects undertaken, plus assessment of the training courses described in the program plan.

The combination of information sources will allow the evaluators to consider:  ways to streamline the program, ways to increase the levels of energy and demand savings being achieved, and ways to increase all participants’ satisfaction with the program.

Potential EM&V Contractors:

The contractors listed below can objectively and effectively evaluate program success.  As a group, their work includes impact evaluation, measurement and verification, process evaluation, market assessments, and verification of program accomplishments. These firms have a track record of completing high quality, objective studies of energy efficiency programs either for the California investor-owned utilities or for other entities whose studies we have been able to review. These firms are on either SCE’s or LAC/ISD’s list of pre-qualified EM&V contractors. This list does not include all of the qualified evaluators who could objectively evaluate program success.

ADM Associates

Aloha Systems

Alternative Energy Systems Consulting (AESC)

Architectural Energy Corporation (AEC)

ASW Engineering Management

Aspen Systems Corp.

Itron (RER)

KEMA XENERGY

Nexant

Quantum

RLW Analytics

SBW Engineering

Budgeted Amount

The estimated cost of the program evaluation is $264,000.

VII.	Qualifications

A.	Primary Implementers

Los Angeles County, Internal Services Department

LAC/ISD has been implementing energy efficiency projects since 1994.  The County’s Energy Management Division has a staff of 100; 10 of these people work exclusively on energy efficiency issues. As described above, the County has been pleased to implement successfully a third-party energy efficiency program for the Commission’s 2002/2003 program cycle.

Southern California Edison Company

SCE is uniquely qualified to administer and implement the LA County Energy Efficiency Partnership Program. Over the years, SCE has developed energy efficiency experience, expertise and a support infrastructure that is second to none.  Moreover, our long-term commitment to and credibility with our customers are critical to widespread acceptance of energy efficiency information and recommendations for action.  Finally, SCE provides ironclad accountability to our regulators and the customers we’ve served for over a century that is invaluable to ensuring that ratepayer funds are appropriately spent.

The program design and implementation team who plan, administer, deliver and support our programs provides unparalleled expertise in energy efficiency programs.  Our program managers have an average of ten years of experience in energy efficiency and related customer service activities and are supported by a veteran staff of technical experts in all facets of energy efficiency.  Our design and technical support staff have over 300 years of combined experience, over two-thirds are licensed by state or federal organizations, and over half have advanced degrees.  Our program design and evaluation staffs also have extensive first-hand knowledge of the customer demographics unique to SCE’s service territory.  After all, for over 100 years we’ve lived and worked with the customers we serve.

Finally, as a utility who serves all of the energy needs of all of our customers, SCE also has an existing infrastructure of support functions (such as accounting, regulatory and legal departments), systems (such as our program tracking and reporting systems) and facilities (such as our energy centers) that we use to facilitate the successful implementation of our programs.  Further, our long-term relationship with the Commission and the customers we serve further ensures that our customers will be well served and protected.  Using the experience and resources described above, SCE stands ready to satisfy our customers’ energy efficiency needs and meet the Commission’s policy objectives

Southern California Gas Company

SoCalGas has actively promoted and administered energy efficiency and energy conservation programs over the last several decades.  In the last 10 years alone, customers who have taken advantage of SoCalGas’ energy efficiency programs have saved more than 26.5 million therms of natural gas a year, or enough gas to serve 48,000 homes a year.  These programs have been varied and widespread including residential, commercial, industrial, new construction, and low-income.  These programs represent the efforts of countless employees and consultants retained by the Company who are in the energy business and uniquely qualified to design, manage and administer these programs.  The underlying network that supports these efforts is best described by the “iceberg analogy;” from the surface what is observed are a variety of energy efficiency programs that provide incentive to the consumer to make energy efficient choices when purchasing or retro-fitting equipment or refurbishing a home.  What is not easily observed nor comprehended is what lies below the surface, a large work force of energy experts who have designed and modified a wide range of programs over the last twenty years and a marketing staff that as part of normal marketing efforts has utilized their existing network to promote energy efficiency to its clients.

As the Commission’s energy efficiency policy has changed over the years, SoCalGas has consistently and successfully adapted to change and responded with a portfolio of residential, nonresidential and new construction programs that meet the needs of its customers.  As in the past, SoCalGas continues to demonstrate its flexibility and ingenuity in providing energy efficiency programs and remains committed to achieving higher energy efficiency and will continue to offer programs that benefit its customers.

- Subcontractors

Grueneich Resource Advocates

Grueneich Resource Advocates (“GRA”) has provided regulatory and procurement services to LA County for over a decade.  GRA is nationally recognized for its expertise in energy efficiency and CPUC regulation.  GRA has extensive experience in advising end use customers on prior CPUC energy efficiency initiatives (Summer Initiative and 2002/2004 Funding Programs).  Principal Dian Grueneich was an active participant in the Commission’s original Conservation Collaborative, served on CADMAC, was the senior consultant producing the Senate Concurrent Resolution 7 Report, and is on the Board of the American Council for an Energy Efficiency Economy (“ACEEE”).  GRA staff has extensive experience in working with facility energy managers, particularly in public agencies.

Other Subcontractors

Other subcontractors will be utilized to accomplish several aspects of the program, including, but not limited to retrofits, retro/continuous-commissioning, installation of tenant submetering system, and outreach and education campaign for Public Housing residents.  Subcontractors will be selected based upon qualifications, cost, relevant experience, and demonstrated ability to perform the work and deliver results on-time and within budget.

C.  	Description of Experience

Howard Choy, Program Director, Los Angeles County

Howard Choy has over 20 years experience in the energy industry and has worked for the nation’s largest municipal utility, as a consultant in the private sector, and currently manages all energy-related matters for Los Angeles County.  The County’s annual utility budget is nearly $200 million including energy purchases, cogeneration power sales, power plant operation and maintenance, and administration of a variety of ongoing energy management programs.  His background includes experience in design engineering, project management, project development, marketing and customer service, utility mergers and acquisitions, and strategic planning.

Nora Hernandez, Project Manager, Los Angeles County

Mrs. Hernandez has over 23 years in the construction industry, including over 10 years experience with the County as a manager responsible for the completion of major energy retrofit projects.  Her experience includes construction management, code compliance and project management.  She has been responsible for the implementation of energy efficiency retrofit projects totaling over $40 million.  Mrs. Hernandez currently leads a staff of energy technicians and project managers through all aspects of energy project development and implementation.

David Bruder, P.E., Project Manager, Southern California Edison

Mr. Bruder is a registered mechanical engineer with over 22 years of experience in energy efficiency program management, facility design and construction.  As a project engineer for a major engineering and construction firm, Mr. Bruder led and coordinated multi-discipline teams of engineers and architects in the design of large, complex industrial facilities.  At Southern California Edison, Mr. Bruder oversees all aspects of a portfolio of non-residential energy efficiency programs, including Standard Performance Contracts, Express Efficiency, and Savings By Design.  His responsibilities include design and implementation of programs, as well as managing cost and schedule, and tracking and reporting program status to management and the CPUC.

Cathy Moore, Project Manager, Southern California Gas Company

Ms. Moore will have overall responsibility for coordination of program operations and achievement of program goals, particularly energy and peak demand savings.  These activities include program design and budget preparation; oversight of program operations including the development of program procedures; program promotion; program data processing; customer communications; contracting and procurement for program services as needed; working with market suppliers, vendors, trade organizations and other industry-related organizations; working with community-based organizations; budget tracking and reporting of program activities; and supervision of program implementation staff.  Ms. Moore has nearly twenty years experience in the energy industry, and has worked in many areas at SoCalGas.  For the past four years, she has worked on energy efficiency programs.

Jody London, Project Manager, Grueneich Resource Advocates

GRA’s work on the LAC/ISD – SCE – SoCalGas Energy Efficiency Partnership will be managed by Jody London.  Ms. London has over 15 years of professional experience, including 13 years in the energy industry.  Ms. London is GRA’s primary contact for ongoing work GRA performs for LAC/ISD.  At GRA, she manages projects for other public sector and non-profit clients.  Ms. London’s experience in the energy industry includes six years on the staff of the CPUC, during which time she served as an advisor to one of the five gubernatorially appointed Commissioners.  Ms. London also has worked for a telecommunications provider that was exploring opportunities to provide renewable energy to residential customers under electric industry restructuring.  In that position she represented the firm before the CPUC, CEC, and the Legislature, as well as participated in business analysis of market opportunities.

- VIII.	Budget

| LAC/ISD-SCE SoCalGas Energy Efficiency Partnership | 2004 | 2005 | Total |
| --- | --- | --- | --- |
| SCE | $3,986,974 | $1,858,752 | $5,845,726 |
| SoCalGas | $315,561 | $334,439 | $650,000 |

The total budget is currently allocated among the four separate program elements as follows:

- Program Budget By Program Element

| - Program Element | - 2004 | - 2005 | - Total |
| --- | --- | --- | --- |
| - Audits/Retrofits | - SCE $1,754,521 - SoCalGas N/A | - $ 445,479 | - $2.2 million |
| - Retro/Continuous-Commissioning | - SCE $1,275,148 - SoCalGas $315,561 | - $1,194,852 - $334,439 | - $2.47 million - $650,000 |
| - Multi Family Public Housing Retrofits | - SCE $780,000 - SoCalGas N/A | - $20,000 | - $800,000 |
| - Public Agency Technology Transfer | SCE $177,305 SoCalGas N/A | $198,421 | $375,726 |
| - TOTAL | SCE $3,986,974 SoCalGas $315,561 | $1,858,752 $334,439 | $5,845,726 $650,000 |

We anticipate that funding may shifted among program elements once more firm costs are known, however all activities under each program element will be completed within the overall program budget.

LA County ISD Labor Contribution

All funds authorized by the CPUC for this program will target the installation, implementation, and measurement and verification of program measures. Over the two-year program period, LAC/ISD will contribute approximately $900,000 in administrative costs, (including education, training, and use of innovative information systems) not charged to the program.

Per CPUC D.03-08-067, this partnership program should be evaluated as a hardware/incentive program, although there are education and information elements.

Section entitled “Optimize Energy Conservation and Resource Efficiency”, p.5.